Project Planning Phase

Milestone and Activity List

|  |  |
| --- | --- |
| Date | 10 November 2022 |
| Team ID | PNT2022TMID24128 |
| Project Name | Personal Expense Tracker Application |

|  |  |  |
| --- | --- | --- |
| Title | Description | Date |
| Literature Survey and Information Gathering | Gathering Information by referring the technical papers, research publications etc | 11 SEPTEMBER 2022 |
| Prepare Empathy Map | To capture user pain and gains  Prepare List of Problem Statement | 11 SEPTEMBER 2022 |
| Ideation | Prioritise a top 3 ideas based on feasibility and Importance | 20 SEPTEMBER 2022 |
| Proposed Solution | Solution include novelty,feasibility,business  model,social impact and scalability of solution | 24 SEPTEMBER 2022 |
| Problem Solution Fit | Solution fit document | 8 OCTOBER 2022 |
| Solution Architecture | Solution Architecture | 8 OCTOBER 2022 |
| Customer Journey | To Understand User  Interactions and experiences with application | 19 OCTOBER 2022 |
| Functional Requirement | Prepare functional Requirement | 17 OCTOBER 2022 |
| Data flow Diagrams | Data flow diagram | 17 OCTOBER 2022 |
| Technology Architecture | Technology Architecture diagram | 20 OCTOBER 2022 |
| Project Development-  Delivery of sprint 1,2,3 &4 | Develop and submit the developed code by testing it | 24 OCTOBER 2022 – 19  NOVEMBER 2022 |